|  | # Redevelopment of 321 East 96th Street DEIS SCOPING MEETING JUNE 29, 2016 PARK EAST HIGH SCHOOL |
| --- | --- |

## The Educational Construction Fund (ECF)

- ECF is a NYS Public Benefit Corporation tasked with building new NYC Department of Education (DOE) public schools through mixed-use development projects, without the use of DOE capital funding

- ECF has developed 18 projects since the 1970’s – most recently with PS 59/High School of Art and Design at East 57th and Second Avenue

- ECF works with the DOE and the New York City School Construction Authority (SCA) to identify schools and communities that need improved school facilities, and whose potential value can allow a private partnership to pay for and construct the buildings within a viable financial model

## Planning for 321 East 96th Street

- September 2013 - ECF met with local elected officials staff and Community Board 11 to introduce a proposed new ECF project for 3 sites including 321 East 96th Street

- After consideration of competitive bidders and available locations to keep the schools active during construction, the decision was made to redevelop COOP Tech with AvalonBay.

- May 2014– ECF met with Speaker Mark-Viverito staff to update on project development and address the Speaker’s and community’s specific requests for any proposed project:

  - New Schools Benefitting the Local Community

  - Affordable Housing

  - Economic Development

  - Job Training and Employment Opportunities

- COOP Tech, The Heritage School and Park East High School lack available space for growth and/or appropriate facilities for high student achievement.

### COOP Tech

- Cramped learning environment

- Additional shops for popular trades (welding, carpentry, automotive, culinary) cannot be accommodated in current space

- Inadequate electrical and ventilation system

- Lack of central efficient storage facilities for trade equipment and supplies

## Current School Constraints

COOP Tech, The Heritage School and Park East High School

lack available space for growth and/or appropriate facilities

for high student achievement.

The Heritage School – 1680 Lexington Ave

Cramped learning environment

- Limited growth at Julia de Burgos Cultural Center

- Lack of appropriate cafeteria, gym and private counseling space

- Lack of storage facilities

Park East High School – 230 E. 105th Street

- Cramped learning environment

- Confined spaces – narrow halls and classrooms

- Gym serves as both gym and auditorium.

- Cafeteria doubles as art room.

- Lack of storage facilities

- Not fully ADA-accessible

- Marx Brothers Playground, est. 1941

## New Playground

  - Built by DOE for use by surrounding schools

  - Serves as a Jointly Operated Playground (JOP) for use by the schools and the community

JOPs are under title to DOE

- Since 2008, western portion of the Playground has been used for MTA’s Second Avenue staging

- Remainder of playground is primarily used as a ballfield and soccer field

- Project will completely rehab existing playground, while keeping its original size

- Continued input from DPR, CB11, and local community on design of the playground

- Publicly-traded company with a national portfolio of market rate and affordable housing.

## AvalonBay Communicates, Inc.

- AvalonBay’s NYC portfolio consists of nearly 5,000 apartment homes in 11 buildings located in Queens, Brooklyn and Manhattan.

- AvalonBay has been developing and managing mixed-income inclusionary housing communities in the NYC metro since 1986 and high-rise buildings in New York City since 1998.  Affordable housing development includes 500 affordable units in Manhattan and over 1,650 in the region.

- AvalonBay is an integrated real estate company that includes extensive design, project finance, construction, and property management capabilities and an excellent track record of development in New York City.

## Scope of Project

- Approximately 1.3M gross square feet (gsf)

  - Two School buildings = ~270K gsf

COOP Tech, The Heritage High School & Park East High School

  - Residential = ~1.0M GSF

68 stories

~1,100 – 1,200 apartments

  - Retail = ~22K gsf

- Permanent Affordable Housing

  - 30% of total units– all rental (~330 - 360 affordable units)

  - Affordable to households averaging 60% of AMI

- Relocation and Reconstruction of the Marx Brothers Playground

- Project is funded by ECF and AvalonBay

Pr

Heritage High School and

Park East High School

COOP

Tech

North-South Section

- Project is funded by ECF and AvalonBay– NOT DOE

- Construction of a new, better equipped school facility for COOP Tech, at NO cost to the City

- Creation of an new school building to house The Heritage High School and Park East High School, at NO cost to the City 300+ units of Permanent Affordable Housing.

- Revitalization and reconstruction of the Marx Brothers playground

- Apprenticeships for COOP Tech students with AvalonBay and its contractors

- Quality job creation

  - 700+ construction jobs

  - 40+ permanent in residential; 50+ retail

  - Focus employment with neighborhood through HireNYC and local workforce partners

- Addresses capital and capacity needs facing East Harlem schools

- Allows rezoning to assist replacement of aging and inadequate school facilities

- Expands Career and Technical Education programs at COOP Tech to meet the demand of high growth, well paying/strong benefit job fields

- Allows for superior learning environment for Heritage and Park East High Schools

- Creates 300+ permanent affordable housing with varied levels of affordability

- Relocates and rebuilds Marx Brothers Playground to help meet the needs of existing residents and schools

- Increases employment opportunities for East Harlem residents.

- Amendments to the Zoning Map

  - Rezone a 100’ portion east of 2nd Avenue from R10A/R7-2 to a C2-8 District

  - Rezone remainder of Block 1668 from R7-2/R10A to a R10 District

- Amendments to the Zoning Resolution

  - To allow distribution of lot coverage

  - To establish a Mandatory Inclusionary Housing designated area

- Special permits

  - To allow distribution of lot coverage and waiver of height and setback restrictions

  - To reduce parking requirements applicable to non-income restricted residences

- Certifications to modify  restrictions on location of curb cuts

- Certification that a transit easement is not required

- Approval of a home rule message by the New York City Council

- Legislation by the New York State Legislature to authorize the alienation and disposition to ECF of the existing JOP playground, and its replacement with an equivalent amount of JOP playground

- Transfer of the City-owned property

  - The City would convey the site to ECF, which would lease a portion of the property to AvalonBay.

  - ECF would convey the schools to the City and re-convey control of the JOP playground to DOE and DPR

- Issuance of tax-exempt bonds by ECF to facilitate construction of the schools.

SEQRA DEIS follows City Environmental Quality Review (CEQR) Technical Manual guidance and screening threshold procedures

# Areas of Analysis

- Land Use, Zoning and 	7. Urban Design and 	14.Air Quality

Public Policy	Visual Resources	15.Greenhouse Gas

- Socioeconomic 	8. Natural Resources	Emissions Conditions	9. Hazardous Materials	16.Noise

- Community Facilities 10.Water and Sewer 17.Public Health and Services Infrastructure 18.Construction Impacts

- Open Space	11.Solid Waste and 	Mitigation

- Shadows	Sanitation Services	Alternatives

- Historic & Cultural 	12.Energy

Resources	13.Transportation

Highlights on Areas of Analysis:

- Land Use, Zoning, and Public Policy

    - Consistency with area land use and zoning

    - Consistency with community plans – East Harlem Neighborhood Plan Community Facilities and Services • Public school and daycare demand

- Open Space Transportation

    - Detailed traffic analysis

    - Parking demand and circulation

    - Transit and pedestrian safety

Highlights on Areas of Analysis:

- Air Quality and Noise Construction Impacts

    - Construction staging

    - Maintenance and Protection of Traffic

    - Noise and vibration

    - Minimizing effects on existing schools and Metropolitan Hospital operations

- Mitigation

- Alternatives

•

Public

Announcement

•

Outreach to elected

officials/ community

input and support

•

Begin SEQRA/EIS

phase

•

ULURP

•

Alienation of

playground

•

AvalonBay and

ECF

design

schools and

residential tower

•

MTA vacates

playground

•

Construction of

new COOP Tech

•

New

COOP Tech

opens

•

Demolition of

existing COOP

Tech

•

Construction of

additional schools

•

Construction of

playground

•

Opening of

additional schools

and playground

2016

2017

2018

-

2020

2021

-

2022

2023

•

Completion of

residential tower

and retail

- Comments on the Draft Scope of Work

- Written comments will be accepted until 5:00 p.m. on July 11, 2016

- Comments may be submitted at the scoping meetings, by email to E96Street@schools.nyc.gov, or by regular mail to the address below:

Jennifer Maldonado, Executive Director

New York City Educational Construction Fund

Re: COOP Tech @ East 96th Street

30-30 Thomson Avenue, 1st Floor

Long Island City, NY   11101